00a- Meeting Minutes - Supervisor

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 4, 9:00am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

great introduction and problem statement Good job at showing states and numbers questionnaire is ready - very long - some of them does not speak English required for questionnaire * Job level? not task level? do you need to redo the questionnaire? how much edit for the content is needed? AI translations? Testing? Existing database? Sprint 1: UI and wireframe?

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Jonah | ## New - 30 | ## Created epic for language support | ## N | ## Open |  |
| Jonah | ## New - 31 | ## Created epic for figma design implementation | ## N | ## Open |  |
| Jonah | ## New - 32 | ## Created epic for integrating AI to analyze user input and determine relevant tags. | ## N | ## Open |  |
| Jonah | ## New - 33 | ## Created epic for dynamically providing questions to users, depending on their answers to previous questions. | ## N | ## Open |  |
| Jonah | ## New - 35 | ## Created an epic for implementing a report system after questionnaire completion. | ## N | ## Open |  |
| Jonah | ## New - 37 | ## Create epic for assigning risk scores to answers for all questions | ## N | ## Open |  |
| Jonah | ## New - 39 | ## Create epic for final presentation | ## N | ## Open |  |
| Jonah | ## New - 38 | ## Create epic for the test plan in sprint 3 | ## N | ## Open |  |
| Jonah | ## New - 42 | ## Create epic for the test plan in sprint 1 | ## N | ## Open |  |
| Jonah | ## New - 44 | ## Create epic for the test plan in sprint 2 | ## N | ## Open |  |
| Jonah | ## New - 40 | ## Create epic to complete regression test | ## N | ## Open |  |

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 6, 9:00am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

- We reviewed sprint progress and confirmed that most tasks are moving steadily through development, testing, and review stages - Kyle is continuing work on the grading scale and formula mapping; after the client meeting, the provided Excel sheets still need investigation to determine whether they contain the correct scoring formulas - Jonah and Nick completed question tagging and reduced the questionnaire from 36 to 25 questions for the developer workflow, while also exploring better pruning methods for trades-related use cases - The team introduced clearer review and sprint tracking processes, including tagged reviewers, review deadlines, Discord notifications, and more measurable task breakdowns - We agreed to improve client communication by creating detailed meeting minutes after each meeting, including action items and deadlines, with regular client meetings now scheduled for Tuesdays and Fridays

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Nick | ## #47 | ## Added review comment space for every member | ## N | ## Open |  |

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 8, 9:30am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

- We completed and tested scoring for the context, stress, force, and repetition categories, including validation of both low and high risk calculations and their corresponding result page messaging - We identified a usability concern with the scoring system because the minimum score currently starts at 1 instead of 0, which could make users think there is always some level of risk present - We plan to discuss the scoring scale with the client during today’s meeting, including whether a zero-based system or clearer disclaimers would improve user understanding - Today’s client meeting will also focus on confirming sprint 1 completion, clarifying sprint 2 requirements, resolving question mapping gaps, and discussing multi-tagged questions - Overall project management feedback was positive; the Trello board organization has improved significantly, though larger tasks should still be broken into smaller and more trackable pieces

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |