00a- Meeting Minutes - Team

Part 1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 5, 10:00am |
| Type: | Team |
| Minute Taker: | Cole |
| Attendees: | Cole, Jonah, Abdullah, Nick, Kyle |
| Regrets: | None |

### Part 2 Notes:

- We finished sprint planning; epics are set up, everyone has their assignments, and we cleaned up duplicates; we’re treating epics as static for now mainly for tracking - We agreed the report redesign deserves its own ticket; we’ll start UI ideas this sprint but leave full implementation until next sprint after getting client feedback - For risk scoring, we aligned on assigning scores per answer using a simple scale; since we don’t have a client rubric yet, we’ll confirm with them or create our own baseline - cFor the client meeting, we’re focusing on a few key points; scoring rubric, language requirements, and how detailed the report should be; we’ll also walk them through our current prototype - We see AI as handling interpretation and explaining results in plain language; requirements are still unclear so we’ll keep pushing for more detail from the client

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Abdullah | New - #45 | ## New - Redesign report to make it more user friendly/readable? | N | Open |  |
| Nick/Jonah | New - #47 | ## New - Create Google Account for a shared Gemini API key | N | Open |  |
| Nick/Jonah | New - #46 | ## New - Create list of all question tags in code under tags.ts | N | Open |  |
| Nick/Jonah | New - #49 | ## New - Assign question tags from tags.ts to all questions in questions.ts | N | Open |  |

Part 1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 7, 10:00am |
| Type: | Team |
| Minute Taker: | Cole |
| Attendees: | Cole, Jonah, Abdullah, Nick |
| Regrets: | Kyle |

### Part 2 Notes:

Brief meeting where the team checked up on current tasks: - Tasks for this sprint are mostly completed - Minor reviews will take place today - Preparing friday for deliverables and many meetings

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |

Part 1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 1 |
| Date/Time: | May 8, 12:00pm |
| Type: | Team |
| Minute Taker: | Cole |
| Attendees: | Cole, Jonah, Abdullah, Nick, Kyle |
| Regrets: | None |

### Part 2 Notes:

- We completed Sprint 1 with 45 out of 46 planned tasks finished, with only one ticket carrying into Sprint 2; the team also finalized the retrospective document and documented completed work with screenshots and tracked hours - Sprint 2 planning focused mainly on translation support and report generation, including translating questions, UI text, and dynamic responses while also restructuring epics into user story format based on feedback - We discussed the individual demo videos each team member needs to record, which will highlight personal contributions to the sprint and make up a significant portion of the sprint grade - Presentation preparation is underway for Monday, with Cole taking responsibility for creating the slides and the team planning to divide presentation work more evenly in future sprints - We reviewed remaining documentation tasks and deadlines, including meeting minute updates, sprint documentation, and integrating client feedback into new modular backlog tickets while keeping mobile-friendly design as a priority

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| ## Cole | ## 30, 35, 44 | ## Changed tasks to user stories | ## N | ## Open |  |