# 00c - Sprint Plan - Sprint 2

## Part 1: Sprint Info & Task Management board

| Team number: 12 |  |
| --- | --- |
| Sprint Number: 2 | Sprint Duration (Start – End Dates): May 11 - May 15 |
| Task Manager Platform Link here (Clickable and Public) : https://trello.com/invite/b/69f1252414c3094e343d62fe/ATTI08c02146cbf06f985e835fed3d7d8b55340072F9/- |  |
| Task Coordinator name here : Jonah Botelho |  |

## Part 2: Sprint Plan

### Sprint Goal(s)

Add support for all languages and create report generation to complete all MVP requirements.

### Outcomes

| Outcome | Answer to “So What?” |
| --- | --- |
| ## 40 different languages will be supported | ## So almost all our users can use the app without struggle |
| ## AI generated report will be created | ## So users can get the normalized in depth report to view or share with their employer |
| ## Test plan will be reviewed or expanded | ## So we can better test our application after making changes |

### Deliverables

| Deliverables | Show me |
| --- | --- |
| ## All 40 translation files | ## Source code/project folder |
| ## Example AI generated report | ## Example PDF |

### Tasks

### Risks and Issues

| Risk ID + Related Task ID(s) | Risk or Issue Description | Potential Impact | Mitigation/Resolution Steps | Status |
| --- | --- | --- | --- | --- |
| ## #71 | ## Add translated question text files for all languages | ## We will be translating questions into various languages that we do not understand ourselves. | ## For any language that we do understand, manually verify that it is correct. | ## Open |
| ## #72 | ## Add translated text for static app text | ## We will be translating questions into various languages that we do not understand ourselves. | ## For any language that we do understand, manually verify that it is correct. | ## Open |
| ## #73 | ## Add system to automatically translate user input into English to send to LLM | ## We will be translating questions into various languages that we do not understand ourselves. | ## For any language that we do understand, manually verify that it is correct. | ## Open |