00d- Sprint Information and Retrospective

## Part One: Task Management Board

| Team number: Group 12 |  | Sprint number: Sprint 1 |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Link to Scrum Board: https://trello.com/invite/b/69f1252414c3094e343d62fe/ATTI08c02146cbf06f985e835fed3d7d8b55340072F9/- |  |  |  |  |  |
| Sprint Goal: By the end of this sprint, we will have the UI for our app done and the main question flow completed and easy to follow. |  |  |  |  |  |
| Tasks Planned: 46 | Tasks Completed: 45 |  |  |  | Tasks Carried Over: 1 |
| "Sprint Done" column: |  |  |  |  |  |

## Part Two:  Estimates and Actuals

| Team Member | Estimated Work | Actual Work on Sprint | Variance (+/-) | Root Causes + One-Sentence Explanation |  |
| --- | --- | --- | --- | --- | --- |
| Cole | 24 hours | 22 hours | -2 hours | - We had some criteria which was not clear for one of our tickets, causing some overlap where one was already completed. |  |
| Nicholas | 16 hours | 16.5 hours | +0.5 hours | - Underestimated the time it takes to complete the ticket. |  |
| Jonah | 22.75 hours | 18 hours | -4.75 | - Overestimated the amount of time a ticket would take |  |
| Abdullah | 14.5 hours | 16.5 hours | + 2 hours | - Some docs and preparation tasks took longer than expected |  |
| Kyle | 40 hours | 29 hours | - 11 hours | - Some code work and documentation jobs could be sped up by utilizing AI and client being very responsive |  |
| Total | 117.25 hours | 102 hours | - 15 hours | - We were still getting used to estimations for this sprint. |  |

## Part Three:  Retrospective

### Individual:

### 1. What Went Well, appreciations, positive notes, etc

| Name | Answer |
| --- | --- |
| Cole | Team meetings went a lot smoother than previous week, we felt a lot more organized overall. |
| Jonah | All major work was completed on time, the app is functioning well, and the client was pleased with our progress. |
| Abdullah | The design and planning work went well. The wireframe gave the team a clearer direction for the app's layout and made it easier to agree on the structure before starting implementation. |
| Nicholas | We were able to work through some of our harder problems (ie: AI/question pruning) this sprint as a team, which was very rewarding. |
| Kyle | We were able to spark an interesting discussion with the client, which inspired both sides to think about how we could integrate AI into our original plan. |

### 2. What Could Be Improved, noteworthy, needs change, etc

| Name | Answer |
| --- | --- |
| Cole | I had to miss one of our client meetings. |
| Jonah | We had one small ticket carry over. |
| Abdullah | I should check for technical issues before the meetings. |
| Nicholas | I should pay more attention to the parts of the system the other team members are working on. |
| Kyle | I had to organize some of the feedbacks from clients better to better communicate with the client and team. |

### 3. Actions for Improvement, next steps, etc

| Name | Answer |
| --- | --- |
| Cole | Put more time into dividing tickets based on who is assigned to each epic. |
| Jonah | Spend more time planning tickets within our sprint planning meeting. |
| Abdullah | Test everything before meetings and be ready to show my work clearly |
| Nicholas | Ask more questions to other team members about the features they are working on in our standup meetings. |
| Kyle | Organize the client’s feedback into a structured question-answer sheet. |

### Team:

### 5. Lessons Learned

- We learned about the subject matter of the project (ergonomics), which helped us better understand our goal. - We learned to better divide our tickets into epic categories for next sprint.

### 6. Commitments for Next Time

- We will take more time creating sub tickets for each epic so each ticket has a clear epic it relates to and each member can work on related tasks. - We will change epics to be user stories.