00a- Meeting Minutes - Client

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 2 |
| Date/Time: | May 12, 4:00pm |
| Type: | Client |
| Minute Taker: | Cole |
| Attendees: | Cole, Kyle, Jonah, Nick, Abdullah, Geoff |
| Regrets: | Stewart |

### Part 2 Notes:

- We identified several final polish tasks for the app, including improving wording throughout the UI, refining the language selection screen, updating hierarchy of controls visuals, and implementing a body discomfort diagram into the report - The team decided to stay focused on a mobile-first experience since most intended users are workers in physical industries who are more likely to access the tool from phones rather than desktops - We completed major progress on psychosocial factor integration, including multiplier-based scoring, disclaimer messaging in reports, and plans to expand explanations in the PDF output - Abdullah redesigned the PDF report into a cleaner and more readable format with summarized text, organized sections, and future support for body pain indicators, which received very positive feedback during review - Translation support is progressing well, with Punjabi, Arabic, French, and Spanish already functioning for both questions and answers, while additional priority languages are still being completed and verified - The LLM-based translation workflow successfully handled multilingual user input and returned consistent question routing results across different languages during testing - The team agreed with the client that the final report itself will remain in English only, while the interactive assessment experience will support multiple languages for accessibility - Additional future enhancement ideas were discussed, including linking users to educational injury resources and adding suggested ergonomic controls or mitigation strategies directly into reports - With roughly 10 days remaining, the team is balancing final feature completion, testing, documentation, and presentation preparation ahead of the final demo and Q&A session - We also discussed scheduling presentation practice sessions to improve delivery flow and reduce the issues identified in earlier sprint presentations

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Kyle | ## NEW - 84 | ## Change report score to say the number out of 4 in code | ## N | ## Open |  |
| Kyle | ## NEW - 85 | ## Remove irrelvant "Symptoms" category from the scoring metric | ## N | ## Open |  |
| Jonah | ## NEW - 86 | ## Change the continue and back button to selected language | ## N | ## Open |  |

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 2 |
| Date/Time: | May 15, 11:00am |
| Type: | Client |
| Minute Taker: | Cole |
| Attendees: | Cole, Kyle, Jonah, Nick, Abdullah, Geoff, Stewart |
| Regrets: | None |

### Part 2 Notes:

- The team confirmed final demo logistics for the 8:30 AM presentation, including hybrid setup plans for virtual attendees, with Stewart and Geoff attending remotely through Teams - Main development work is now complete, with the final week focused primarily on presentation practice, testing, polishing, and validating the user experience before delivery - The application demo successfully showed multilingual workflows, including AI-driven question generation from both English and Spanish prompts, with translated UI elements and language-agnostic tag generation powering the routing system - Significant improvements were made to the PDF report, including updated wording, dynamic SVG body diagrams for pain visualization, clearer responder context, archived survey responses, and color-coded risk indicators - The team clarified that AI is used for input interpretation, question routing, and analysis generation, while all actual risk scoring calculations remain rule-based and deterministic within the application logic - AI-generated report sections now incorporate contextual factors such as job role, experience level, and workplace considerations, while clearly labeling the analysis as AI-generated for transparency - The team decided not to include WorkSafeBC branding on the report due to the alpha-stage nature of the project and the need for additional validation around AI-generated content - Feedback during the walkthrough strongly praised the application’s clean interface, strong use of whitespace, and simple user experience compared to more cluttered enterprise tools - Presentation strategy discussions emphasized highlighting the team’s experimentation, design decisions, and innovative AI workflow rather than focusing only on technical implementation details - Final action items include user testing with native speakers, forwarding generated reports for client validation, adding all deliverables to GitHub, conducting final regression testing, and completing a full presentation run-through before demo day

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Cole | New - 122 | ## Create 60 second demo as per client request | N | Open |  |