00a- Meeting Minutes - Supervisor

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 2 |
| Date/Time: | May 11, 9:00am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

- We successfully completed the core worker-facing MSI360 assessment flow in Sprint 1, including the Figma-based UI, question routing system, multiple language support, and a near one-to-one implementation of the intended design - We integrated an AI-powered pre-answering system using Gemini, where the model analyzes a user’s job description, identifies relevant tags, and automatically answers applicable questions while also supporting fallback behavior if the AI fails - The team developed a custom tag-based logic system for question routing, backed by unit testing and automated test execution on every code push, with the client reviewing and approving the approach during the Friday demo - We identified several remaining priorities for Sprint 2, including completing translation support, improving PDF report readability, finalizing the scoring system, validating routing logic, and expanding testing coverage for reports and AI behavior - Supervisor feedback focused mainly on improving presentation structure and storytelling, while acknowledging the strong technical progress and emphasizing that the final week should prioritize testing, polish, documentation, and presentation preparation

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Cole | ## New - 79 | ## Adding a toast message for users to know when API isn’t working and they are getting the fallback | ## N | ## Open |  |

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 2 |
| Date/Time: | May 13, 9:00am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

- We assigned final sprint action items across the team, including testing execution, report redesign completion, translation updates, presentation preparation, and final documentation cleanup - Report generation is now functionally working, with current efforts focused on improving wording, accuracy, formatting, and alignment with detailed client expectations before the next client review - Translation progress continues steadily, with the top seven priority languages completed and additional menu items and translation-related testing now underway - The team expanded testing coverage by adding new test cases, including multilingual validation tests to ensure translated inputs produce the same routing behavior and tags as English inputs - We discussed the importance of centralizing report feedback and wording changes before splitting them into smaller implementation tickets to avoid inconsistencies - Instructor feedback heavily emphasized that the course evaluation is based on process and documentation quality, not only on the final software product itself - Multiple real-world examples were shared to reinforce why detailed meeting minutes, documentation, and communication records are critical for maintenance, accountability, and future project handoff - The team acknowledged the pressure created by the compressed four-week timeline while also recognizing the need to maintain professionalism and complete documentation standards despite the fast pace - The team also agreed to send an example report directly to the client for early feedback and will decide by Friday whether an additional instructor meeting is needed before the final presentation

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |

Part1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 2 |
| Date/Time: | May 15, 9:00am |
| Type: | Supervisor |
| Minute Taker: | Cole |
| Attendees: | Hoda, Cole, Kyle, Jonah, Nick, Abdullah |
| Regrets: | None |

### Part 2 Notes:

- Most features from the MSI360 statement of work are now complete, with only smaller polish and feedback-related tasks remaining before the next sprint phase - The team divided final presentation responsibilities based on each member’s strongest area of contribution, and a shared slide template was created to keep the presentation visually consistent - Nick submitted a large PR covering multiple related translation tasks, and the team plans to complete reviews quickly so remaining language support work can be finalized - A comprehensive regression test is scheduled for Tuesday to verify the full application flow, including multilingual routing, translations, reports, and AI-assisted question pruning - The team will also conduct a practice client demo on Tuesday to catch any last-minute feedback or requirement adjustments before the final presentation - Several remaining tasks and smaller fixes may carry into the next sprint, but the core functionality outlined in the project scope has been implemented successfully - Team members are continuing to complete individual video demos that explain their sprint contributions and how their work supports the overall sprint goal - Friday has been reserved mainly for documentation, meetings, and administrative deliverables, while development work is approaching completion - The team acknowledged the possibility of detailed last-minute feedback from the client and is intentionally leaving time for final refinements and adjustments - Overall focus has now shifted from major feature implementation toward stabilization, testing, presentation readiness, and ensuring the final delivery is polished and aligned with client expectations

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |