# 00c - Sprint Plan - Sprint 3

## Part 1: Sprint Info & Task Management board

| Team number: 12 |  |
| --- | --- |
| Sprint Number: 3 | Sprint Duration (Start – End Dates): May 18 - May 22 |
| Task Manager Platform Link here (Clickable and Public) : https://trello.com/invite/b/69f1252414c3094e343d62fe/ATTI08c02146cbf06f985e835fed3d7d8b55340072F9/- |  |
| Task Coordinator name here : Jonah Botelho |  |

## Part 2: Sprint Plan

### Sprint Goal(s)

Perform a regression test on our app and finish our final presentation.

### Outcomes

| Outcome | Answer to “So What?” |
| --- | --- |
| ## Regression test is done | ## So we know there is nothing broken with our app |
| ## Video for client | ## So they have a demonstration for their team when they receive our code in the handoff |
| ## Final presentation is done | ## So we have something to present to our supervisor and client |

### Deliverables

| Deliverables | Show me |
| --- | --- |
| ## FInal presentation | ## Live presentation on May 21, and power point slides |
| ## Demo video for client | ## Video |

### Tasks

### Risks and Issues

| Risk ID + Related Task ID(s) | Risk or Issue Description | Potential Impact | Mitigation/Resolution Steps | Status |
| --- | --- | --- | --- | --- |
| ## #118 | ## Our client may give last minute requests after our presentation demo on Tuesday | ## We may need to quickly implement these changes or deny the request based on the difficulty and time frame | ## Quickly change any requests they have on Wednesday before the final presentation | ## Open |