00d- Sprint Information and Retrospective

## Part One: Task Management Board

| Team number: Group 12 |  | Sprint number: Sprint 2 |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Link to Scrum Board: https://trello.com/invite/b/69f1252414c3094e343d62fe/ATTI08c02146cbf06f985e835fed3d7d8b55340072F9/- |  |  |  |  |  |
| Sprint Goal: Add support for all languages and create report generation to complete all MVP requirements. |  |  |  |  |  |
| Tasks Planned: 49 | Tasks Completed: 48 |  |  |  | Tasks Carried Over: 1 |
| "Sprint Done" column: |  |  |  |  |  |

## Part Two:  Estimates and Actuals

| Team Member | Estimated Work | Actual Work on Sprint | Variance (+/-) | Root Causes + One-Sentence Explanation |  |
| --- | --- | --- | --- | --- | --- |
| Cole | 40h | 39h | -1h | - Filling in the test log didn’t take as long as I thought since we didn’t have that many tests for this sprints epics. |  |
| Nicholas | 40h | 38h | -2h | - I overestimated the time it would take to do the required manual regression tests as I thought it was a longer process and was doing more informal testing before and after versions were created. |  |
| Jonah | 40h | 36h | -4h | - My main task, the multilingual user text interpretation took much less time than anticipated. |  |
| Abdullah | 40h | 36h | -4h | - A few of the report layout tasks and manual testing took less time than expected |  |
| Kyle | 40h 30m | 42h | +1h30m | - Resolving conflict between multiple changes and refactoring existing layout took more time to figure it out |  |
| Total | 200h 30m | 191h | -9h 30m | - On average we overestimated a bit, with most of our overestimating coming from things related to testing and the test plan, we thought testing would take longer than it actually did. |  |

## Part Three:  Retrospective

### Individual:

### 1. What Went Well, appreciations, positive notes, etc

| Name | Answer |
| --- | --- |
| Cole | Team chemistry continued to show and our meetings were very organized. We completed all epics we had planned. |
| Jonah | The client was quick to respond to our questions, and we were able to complete all main sprint objectives. |
| Abdullah | The dynamic body feature worked really well. It accurately highlights the areas where the user reported pain. The client was very happy with it |
| Nicholas | We managed to get translations done fully implementing AI and I am happy that it seems to have translated properly according to some user testing. |
| Kyle | We met most of the client’s requirements even though they were initially not plausible because of good prioritization and efficient work assignment. |

### 2. What Could Be Improved, noteworthy, needs change, etc

| Name | Answer |
| --- | --- |
| Cole | We could have a better system for reviewing PRs since a couple of them had merge conflicts. |
| Jonah | We could have spent more time documenting our code, to avoid time spent documenting before the hand-off in sprint 3. |
| Abdullah | I could improve by checking the final report pages more carefully before review, so small layout or wording issues can be caught earlier |
| Nicholas | I need to work on reading pull requests to ensure that I can resolve conflicts properly before merging them. |
| Kyle | We might need to come up with better way of testing locally so that we can merge without missing cases |

### 3. Actions for Improvement, next steps, etc

| Name | Answer |
| --- | --- |
| Cole | Since we don’t have any more full sprints we can’t take action on the PR issues in this project, but I will carry over these thoughts into my next project. |
| Jonah | We could implement a live hosted version of the app, so our client can get hands-on experience and provide feedback. |
| Abdullah | keep emailing the client for feedback instead of waiting for the next meeting, so we can fix issues earlier and move faster |
| Nicholas | I will make sure that the merged version of the app will work before fully merging them by reviewing some of the docs on GitHub. |
| Kyle | We will finalize our features and QA them so that we can focus on actual deliverable |

### Team:

### 5. Lessons Learned

- Our PR reviewing process could have been streamlined a bit to help prevent merge conflicts - Frequent communication with client leads to a functional deliverable that everyone is happy with

### 6. Commitments for Next Time

- In our future projects, we will take more care when creating branches so that they are more independent and don’t rely on other changes. - We’ll be able to provide a more accurate time estimate after confirming the core business requirements discussed in the initial meetings with clients earlier to prevent mission creep.