00a- Meeting Minutes - Team

Part 1: Meeting information

| Group Number | 12 |
| --- | --- |
| Project Phase: | Sprint 3 |
| Date/Time: | May 19, 10:00am |
| Type: | Team |
| Minute Taker: | Cole |
| Attendees: | Cole, Jonah, Abdullah, Nick, Kyle |
| Regrets: | None |

### Part 2 Notes:

- The team completed a full presentation rehearsal and identified several final adjustments, including refining slide content, reducing timing, and adding more detail to the innovation section - Kyle will simplify the presentation by removing the first case example, while the team will expand innovation content with additional details on translation support and AI-enhanced PDF reporting - A technical rehearsal is needed before presentation day to verify laptop setup, remote participation, Teams calls, and presentation flow for both in-person and virtual attendees - The team reviewed presentation timing and agreed that no extra slides can be added due to the strict time limit - Presentation logistics were discussed in detail because of the hybrid setup involving virtual client attendees and Kyle joining remotely - Slide organization may still be adjusted to improve overall flow and reduce overlap between role and teamwork sections - Testing during the rehearsal confirmed that question pruning is working correctly, with lower-risk job types reducing unnecessary questions significantly - Overall, the project is now in a final polish stage with focus shifting toward delivery quality, presentation execution, and testing rather than new development work

### Part 3: Action Items

| Owner | Task ID (existing or NEW) | Change / New Task Summary | Risk/Issue? (Y/N) Risk ID | Status (Open / Closed) | Screenshot of Trello Card(s) |
| --- | --- | --- | --- | --- | --- |
| Cole | New - 126 | ## Fill out deployment notes document | N | Open |  |
| Cole | New - 127 | ## Fill out release notes document | N | Open |  |