00d- Sprint Information and Retrospective

## Part One: Task Management Board

| Team number: Group 12 |  | Sprint number: Sprint 3 |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Link to Scrum Board: https://trello.com/invite/b/69f1252414c3094e343d62fe/ATTI08c02146cbf06f985e835fed3d7d8b55340072F9/- |  |  |  |  |  |
| Sprint Goal: Practice the final presentation and do some regression testing of our app. |  |  |  |  |  |
| Tasks Planned: 8 | Tasks Completed: 8 |  |  |  | Tasks Carried Over: 0 |
| "Sprint Done" column: |  |  |  |  |  |

## Part Two:  Estimates and Actuals

| Team Member | Estimated Work | Actual Work on Sprint | Variance (+/-) | Root Causes + One-Sentence Explanation |  |
| --- | --- | --- | --- | --- | --- |
| Cole | 16h | 14h | -2h | - I spent most of the time practicing the final presentation, which I felt comfortable with after about 10 hours. |  |
| Nicholas | 16h | 15h | -1h | - I spent most of the time practicing the demo part of the presentation and helping team members with feedback for their portions. |  |
| Jonah | 16h | 13h | -3h | - I spent much of the time practicing the demo, in addition to a small bug fix. However, we had budgeted more time for bug fixes than needed. |  |
| Abdullah | 16h | 11h | -5h | - I spend time practicing for the presentation. We don't have that much work for this week, we kept this week for the presentation |  |
| Kyle | 16h | 16h | 0h | - I spent most of the time designing my slides and practicing my part of the presentation, which all went as planned. |  |
| Total | 80h | 69h | -11h | - While we budgeted lots of time for the presentation it still took less time than we thought. |  |

## Part Three:  Retrospective

### Individual:

### 1. What Went Well, appreciations, positive notes, etc

| Name | Answer |
| --- | --- |
| Cole | The presentation was very good and we hit the time perfectly, all Q&A was answered well. |
| Jonah | Our presentation went well, and our client was happy with the product. |
| Abdullah | We presented well, covered all we wanted within the time frame we had. |
| Nicholas | I thought that we came up with a really good product at the end of the project and I was happy with the collaboration of the team. |
| Kyle | The presentation went well and the client is satisfied. |

### 2. What Could Be Improved, noteworthy, needs change, etc

| Name | Answer |
| --- | --- |
| Cole | We could have practiced the Q&A more to know who would take each question. |
| Jonah | We could have divided Q&A answers better, though most questions pertained to two of our sections, so it would have been difficult. |
| Abdullah | We could have paid more attention to the Q&A slide and made a clear plan. |
| Nicholas | I could have practiced the demo for the case where the API call fails. |
| Kyle | I could have answered more questions in Q&A. |

### 3. Actions for Improvement, next steps, etc

| Name | Answer |
| --- | --- |
| Cole | Hand off project files smoothly. |
| Jonah | Hand-off project files to client. |
| Abdullah | Create a Q&A plan |
| Nicholas | Give client project files. |
| Kyle | Submit all documents well. |

### Team:

### 5. Lessons Learned

- Practice pays off, we were able to shave 8 minutes off our first try.

### 6. Commitments for Next Time

- Practice as much as we did this time.